The White City Council hosted its Regular Monthly Meeting on Monday May 4th, 2026, at the McKnight Community Center.  Mayor Lagerstrom called the meeting to order at 7:00PM.  Roll call was taken; council members present Cutler, McManus, Sunderland, Willmott, and Wright were all present, Alderman Haines was absent. Guests for the evening were Cedric Hay from Banner Associates, Doug Wermdal from the Tri-City Star, Julie Westberg, Trever Schwartz representing White Fire Department, Shawn Hostler Brookings County Sheriff Candidate, and Charles Mohler.  All motions are unanimous unless otherwise noted.

Mayor Lagerstrom began the meeting with the Pledge of Allegiance, followed by roll call.

Motion by Sunderland, seconded by McManus to approve the agenda with the change to remove # 8 off of the Agenda.

Motion by Wright, seconded by Willmott to approve the minutes from the April 6th,2026 regular meeting minutes.

Motion by Cutler, seconded by McManus to approve the bills as noted on the Claims Register.

| Claimant Bizzy Bee Cleaning Schwartz Manure Hauling Steven Britzman Appeara Heartland Consumer Power East River Electric Power Cooks Wastepaper& Recy Lowes South Dakota 811 Midwest Glass Automatic Building Controls Brkings County Sheriffs Office RFD News Group Century Business Supply Chad Landmark SD Dept Of Health Young Door Service B&B Auto Service City of White ITC First Bank Trust-CC Bioag Energy Service Brkings-Deuel Rural Water Aflac EFTPS Pest B Dead Core&Main Western Area Power SD Retirement SD Dept of Revenue First Bank & Trust Prunty Construction Total Payroll TOTAL END OF MONTH TOTALS DDA MONEY MARKET CD | Check Amount $650.00 $627.85 $1,833.30 $76.73 $29,504.96 $5,349.32 $2,660.00 $105.00 $2.10 $292.28 $509.00 $1,640.00 $343.50 $74.53 $221.95 $463.00 $222.57 $62.36 $1,615.32 $458.73 $773.13 $849.16 $3,141.75 $500.26 $3,272.47 $390.00 $704.68 $2,903.00 $1,048.86 $3,541.50 $32.80 $185,789.32 $7,788.14 $257,456.62 $654,787.99 $1,367,799.52 $100,000.00 | Description March/April Cleaning 3 Loads of Gravel Legal Fees Towels/Dust Mops/Mops 91.48 Mills/KWH March 2026 Wheeling Fees March Garbage Supplies 2 calls Door Handle Annual Alarm Check March Contract Law Publishing Copier Contract Phone/Mileage Sewer Samples Repair on Garage Door Oil Change City Utilities Phone & Internet Postage/Charging Cord/Supplies Fuel/Diesel 879,000 Gallons April Coverage PP 7,8,9 Taxes Rodent Control Hydrant Diffuser/Tool Kit 34.153 Mills/KWH March Retirement March Taxes Item/Batch Fees Pay Request 15 April Payroll |
| --- | --- | --- |

Shawn Hostler spoke during public comment. He wanted to introduce himself as a Brookings County Sheriff candidate. He told the council that he comes with 16 years’ experience with 14 years’ experience in Brookings County. He has recently stepped down from the Brookings County Commission to run for Brookings County Sheriff. He also owns a small business. He wants to let the council know that he is more than willing to chat outside of the meeting. He has a website hostlerforsheriff.com with more information on contact information.

Leftys turned in three temporary liquor permits for the weekend of Pioneer Days. The dates submitted were for July 16th,17th, and 18th. Sunderland is questioning the 16th. This is Thursday and nothing is really planned for outside this night. Kayla said that Dave wanted it for a just in case as nothing is planned as of right now. Motion made by Wright, seconded by McManus, to approve the temporary licenses. Roll call was taken Wright Aye, Willmott No, Cutler Aye, McManus Aye, and Sunderland No. 3-2 motion passed.

Cedric Hay gave some updates on projects that are currently going on in White. Cedric said that he and Mayor Lagerstrom will be meeting with Chris Graff the week of the 18th to go over the electrical report. Phase 1 of the construction project is complete and final payments and change orders have been submitted. There is still roughly $132,000 left on the current funding package. The City has two options; we could turn the money back over as unused funds or we could utilize the funding that is left to put towards more drinking water. Cedric said he can work on plans to utilize the rest of the funding. Mayor Lagerstrom asked the council if it would be ok to sit down with Cedric next week sometime to discuss some options. The council all agreed that this would be ok. Cedric said that the one-year warranty walk through will be June or July. This is early but Prunty Construction wants to be on top of anything they may need to work prior to the one-year mark. Phase 2 final review of plans was submitted. Everything was approved except for portions of the storm sewer. Cedric said he had a meeting with DANR and 1st District. The City has two options for the storm sewer. The City can apply for another funding package which could cause the surcharges to be raised or a basic rate raises. We would also have to submit an application and go through the same process as the prior loan funding packages. If we go this route we would have to hold off on the storm sewer replacement. We would have to come back and complete it at a later date. They could replace some but that would be 100% out of the city’s account. The other option would be City pays out of current funds. With this route storm sewer would be able to be placed during the construction project. Finance Officer Kayla did say that she feels we should use the funds that the city currently has. If we applied for another loan funding package the city would have to pay interest on the loan as well pay for another bond which is roughly $15,000.00. Not all of the storm sewer will be replaced this first year so the city will pay over the next couple of years. Mayor Lagerstrom stated that we will borrow money from ourselves then work on paying the account back. The drainage in this area is a concern, and it doesn’t pay to have to come back later to do it. Motion made by Wright, seconded by Sunderland, to approve using city funds to pay for the storm sewer on phase 2.

Cedric then talked about the 2026-2027 Sewer & Water construction bid results. 10 contractor bids came in. Prunty Construction was the lowest bidder. Contract price is $2,684,587.90. Motion made by Sunderland, seconded by Wright to approve the Notice of award.

Kayla talked about the annual report. She did say that she had made a mistake but easily fixable moving forward. Kayla did close out at the end of the year incorrectly therefore changed some of the beginning and final numbers. Motion made by Sunderland, seconded by McManus to approve the 2025 annual report.

Resolution 2026-04 Open Container Corridor for Pioneer Days. This resolution states that July 17th, 18th and 19th, 2026 consumption of malt beverages on public property, with authorized consumption not to exceed those hours permitted for on-sale licensees. All Malt beverages must be in a cup sold by the Community Club Pioneer Day Committee. Motion made by McManus, seconded by Wright to approve Resolution 2026-04 Open Container Corridor.

Kayla talked about a meter device interface that needs to be created in our Banyon Data. In order to make our electric meters work as they should in our billing system, we do need to purchase this. Banyon did quote us $1,721.25 to create the interface and $395.00 a year for support. The total invoice amount is $2,116.25. Motion made by Sunderland, seconded by McManus to approve the purchase.

Fire Chief Trever Schwartz wanted to let the board know that they received a Grant from Glacial Lakes Energy in the amount of $20,000.00. The Fire Department purchased a UTV with these funds. They also purchased a skid, tools, and accessories to outfit the new 4 door Polaris Ranger. The fire skid came from a company in Kansas. They will need to use $8,000-$10,000 out of their own money to fully equip their new UTV. The new vehicle should come in the week of May 4th. Alderman Sunderland did ask if the Fire Department was planning on purchasing anything else for new equipment. Sunderland stated that the City needs to budget for these items because our insurance goes up. Chief Schwartz said that they have nothing in the works for equipment. For the ISO rating, they did pump tests on their fire trucks and one failed. That one is currently being fixed in Volga. Trever did say that with the new fire hall, new fire hydrants, and new fire truck they are hoping the ISO number will change by one to two numbers. Mayor Lagerstrom thanked Trever for his time to give the city an update.

Mayor Lagerstrom gave the Mayor’s report. He first gave an update on the McKnight Hall Kitchen remodel. He said the committee is working on bids. The committee will be reviewing bids on May 26th, 2026, and submitting a package for formal approval by the City Council at the June 1st meeting. Any work that isn’t covered by the bids the committee will cover. Raffle tickets are now being sold to raise money for the kitchen remodel. They are $20 a ticket. Committee members are selling these tickets as well as the City Office have tickets ready for purchase. Matt said that they have the final schedule for the 250th Birthday Celebration. 8am registration/check in for the puzzle tournament at McKnight Hall. 9am-Noon is the puzzle tournament. Two 90 min rounds to complete a 500-piece puzzle with teams up to 4. 1pm is registration check in for the kickball tournament in the park. If it is raining on this day the kickball tourney will now be a dodgeball tournament in the hall. 2pm-5pm kickball tourney. Play in teams of 7-9 in a fast-paced double elimination tourney designed for all ages. 5pm-6:30pm Root Beer and Burgers. $10.00 a meal provided by the Americal Legion at the McKnight Hall. 7pm-10pm is Bingo. There will be 3 rounds of ten games. Cash prizes will be given with the 31st round winner will receive $250.00. At 10:30pm there will be fireworks display at the ball field. Next on his topic was the annual meeting for the White Historical Society. This meeting was held on April 14th, 2026. They reported that they have installed a new flagpole, last fall Scout Troop 4 member Braden installed a new epoxy floor in the bathroom as part of his Eagle Scout Leadership Project, and the Museum is working on installing a new handicapped ramp to ease access into the building. Mayor Lagerstrom was present for the Pioneer Day Committee meeting. Their plans for Pioneer Days are moving along well, and they have a good program lined up. They furthered their discussion on how to provide more community events throughout the year. Matt then just gave a reminder that Chad is working on switching houses to the new electric meters. There will be a brief power outage at your house while Chad switches it. If you are needing an exact time that Chad will be there due to work or medical, please call the city office to line up a specific time.

Kayla gave the finance report. She wanted to let everyone know that she will be gone for finance officer school June 9th-12th. She let the board know that she has had a couple permits turned in this past month. One was to add 10 feet of fence to their current fence, one to make a four-season enclosed porch, and one that is still pending for an addition to their house. She then talked about the disconnect list. There is one resident that she is requesting disconnect. Motion by Sunderland, seconded by Willmott to disconnect utilities.

Chad gave the maintenance report. He said he has been working at installing the new electric meters. He is currently working north of main street. He feels he will be working south of main starting next week possibly. He will coordinate a Facebook post with Kayla for residents to know that he is now on the south side. He has both the park bathrooms, and the ball field bathrooms open for the summer. Alderman Wright asked Chad to have Donnie work on some painting when mowing is slow. Chad agreed that there are some items that need painting done this summer.

Julie Westberg was a guest and asked Mayor Lagerstrom about the $5,000.00 electric grant from Heartland for the new bar coolers as well as for the new electric work in the kitchen. The Mayor said that he has turned in the grant info and should hopefully hear something soon.

Doug Wemedal also wanted to let the council know that the Tri City Star earned 5 awards at the South Dakota Newspaper Association awards banquet. The board congratulated the paper for their good service to the community. Doug also did say that they are looking for 250th sponsorships for the paper. This sponsorship will be at the bottom of the paper, and the charge will be $75.00 a week.

Motion by Sunderland at 8:37pm, seconded by Wright to go into executive session SDCL 1-25-2 (1) Personnel

Out of executive session at 9:18pm

Motion by McManus at 9:19pm, seconded by Willmott to go into executive session SDCL 9-34-19 Economic Development

Out of executive session at 9:27pm

Motion made by Wright, seconded by McManus to adjourn at 9:27pm

Next meeting will be June 1st,2026 7pm McKnight Hall Legion Room